Sprint Prototype Presentation

SRV – Student Results View

ITWorks

123 Currie Street

Adelaide, SA 5000

4 July 2019

Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| Version | **Date** | **Author(s)** | **Change Description** |
| 1.0 | 04/07/2019 | Team NAG | First UI Prototype Proposa |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Table of Contents

[Team Members 3](#_Toc14018013)

[Use Cases Coverage 3](#_Toc14018014)

[Client Sign-off 3](#_Toc14018015)

# Team Members

*List the participants and their roles*

The following people participated in the sprint prototype presentation.

|  |  |
| --- | --- |
| Name | Role |
| Dale Van Heer | Client |
| Team NAG | Requirements |
| Team NAG | UI Design |
| Team NAG | RAD |

# Use Cases Coverage

The following Use Cases were covered in the presented prototype

* *Login – Allows a user to login into the system by using a username and a password. Started by Lecturer, Student and Admin actors.*
* *Select Student– Allows a user to select a qualification from a list. Started by Lecturer actor.*
* *View Student Results – Allows a user to access the result view for a given student. Started by Student and Lecturer actors.*

Percentage of agreed functionality covered: 60%

*Give indication of how much is in this prototype compared to total agreed deliverables as per project charter.*

Login: allows for three different types of user to access the system. As per client requirement a password reset functionality has been kept in account but has not been made functional yet.

Select Student/Select Qualification: Drop-Down boxes are made available to select a Student. In addition a qualification has been added as well.

View Student Result: Upon login a user will access the student result view with a progress bar and a list of competencies marked in accordance to their status.

At current stage of development, the prototype reflects most of the functionalities indicated in the project charter. CRUD for admin staff is still missing as well as the possibility to request a parchment for a student wha has completed a qualification.

# Client Sign-off

Client acceptance that prototype is meeting required needs, considering percentage of coverage as per project charter.

|  |  |  |
| --- | --- | --- |
| Name | Role | Sign-off |
| Dale Van Heer | Client |  |